Textzy Requirement Status (Latest)

Date: 2026-02-20

Completed in latest cycle:

1. Frontend dependency stability

- Added frontend/package-lock.json

- Enforced npm ci in CI

- Removed deploy-time audit-fix-force usage from workflow/config

2. Platform settings persistence

- Added backend APIs for platform settings

- Added encrypted secret storage service

- Added audit log model + write service

- Wired frontend platform settings page to backend save/load

3. Templates module hardening

- Fixed create-template modal overflow/save visibility (scrollable body + sticky footer)

- Implemented WhatsApp template validations:

- category guard

- variable sequence guard

- body size guard

- Implemented SMS DLT validations:

- dltEntityId required

- dltTemplateId required

- smsSenderId required (3-6 chars)

- Added SMS Sender storage and API:

- GET/POST /api/sms/senders

4. UI navigation updates

- Added sidebar Template submenus:

- Templates > WhatsApp

- Templates > SMS

- Added SMS mode flow with CSV upload support

5. Inbox working baseline

- Removed interval polling path and kept SignalR driven refresh

- Added strict template variable completeness validation before fallback send

In-progress / Pending:

1. Stabilize sender-add + save flow with production validation feedback on all edge cases

2. End-to-end test coverage (auth/project switch/templates/inbox)

3. Monitoring and alert setup for webhook and queue failures

4. Full RBAC UI hide/disable sweep for all pages/actions

Update: 2026-02-21

- Automation flow builder upgraded with WhatsApp-style canvas node rendering.

- Added richer node palette with icons and expanded WhatsApp bot node options.

- Added Form node support (multi-field config and preview).

- Added template variable mapping validation in builder and publish guard.

- Removed hard quick-reply cap in builder UI as requested.

- Fixed JSX template-label syntax compile failure.

- Fixed CONTENTS panel usability: wider panel, proper scroll, click-safe interactions, no overlap.

Update: 2026-02-21 (Contacts)

- Added contact Segment mapping support (backend + frontend).

- Contacts now return segment name in list API for UI display.

- Added SegmentId to contact schema and upsert request.

- Outbound message send now auto-creates/updates contact by recipient number.

- Dashboard Contacts page now uses real segments API, supports create segment, and maps segment while creating contact.

- WABA Contacts page updated to map segment on add/edit and display segment column.

Update: 2026-02-21 (Contact actions)

- Fixed dashboard Contacts actions: Edit, Add Tag, Send Message, Call, Delete.

- Added bulk Add Tag action support for selected contacts.

- Added edit/send dialogs with backend wiring.

- Added contact Email/Tags persistence in backend and schema.

- Inbound webhook now updates existing contact name when available.

Update: 2026-02-21 (Contact default New)

- Enforced default contact attributes for all newly created contacts:

- Default Segment: New (auto-created per tenant if missing)

- Default Tag: New

- Applied to all entry points: manual add, CSV import, outbound auto-create, inbound WABA webhook auto-create.

Update: 2026-02-21 (Project switch logout fix)

- Fixed auto-logout after project selection by using full redirect after create/switch in project selection flow.

- Prevents stale auth-guard state in SPA route gate from sending user back to login.

Update: 2026-02-21 (Team module real APIs + wiring)

- Added backend Team APIs with tenant-scoped access and RBAC gate (owner/admin/super_admin):

- GET /api/team/members

- POST /api/team/invite

- PATCH /api/team/members/{userId}/role

- DELETE /api/team/members/{userId}

- GET /api/team/members/{userId}/activity

- Added team audit events for invite/role update/remove in AuditLogs.

- Replaced Team page mock data with real API wiring:

- live member list, search, role stats

- invite member dialog (name/email/role)

- edit role action + persistence

- remove member action + persistence

- view activity dialog (member audit trail)

- Added frontend apiPatch helper for PATCH calls.

Update: 2026-02-21 (Team completion)

- Implemented SMTP-backed email invite delivery with secure opaque invite token links.

- Added invite lifecycle state model (`pending`, `accepted`, expiry, send count) and resend invitation workflow.

- Added public invite acceptance API (`POST /api/auth/accept-invite`) and frontend accept-invite page.

- Team members API now returns invitation-aware status.

- Implemented fine-grained per-member permission override APIs and persisted override model.

- Auth middleware now resolves effective permissions as Role permissions +/- member overrides.

- Team UI now includes:

- Resend Invitation action for pending invites

- Role & Permissions dialog with per-permission override toggles

- Backend-wired save for overrides

Hotfix: 2026-02-21 (Team invite CORS + SMTP handling)

- Normalized `AllowedOrigins` parsing by trimming trailing `/` to prevent origin mismatch on Railway/Render URLs.

- Team invite/resend now handle SMTP failures gracefully with explicit 502 response and audit log events instead of unhandled 500.

Update: 2026-02-21 (Billing foundation implemented)

- Added billing domain models and schema:

- BillingPlans, TenantSubscriptions, TenantUsages, BillingInvoices

- Added plan/subscription/usage/invoice seed data for demo tenants.

- Added platform billing plan CRUD API:

- GET/POST/PUT/DELETE /api/platform/billing/plans

- Added user billing APIs:

- GET /api/billing/plans

- GET /api/billing/current-plan

- GET /api/billing/usage

- GET /api/billing/invoices

- POST /api/billing/change-plan

- POST /api/billing/cancel

- Added public plans API for landing sync:

- GET /api/public/plans

- Wired billing limit enforcement service and enabled team member limit check on invite.

- Wired frontend Billing page to real backend billing APIs (plan, usage, invoices, change/cancel).

- Added Platform Settings Billing Plans tab with create/edit/archive + limits/features configuration.

- Landing page pricing now fetches plans from backend public endpoint with fallback.

Hotfix: 2026-02-21 (Railway log-rate reduction)

- Added production logging filters in backend Program.cs to reduce log volume:

- Default/Microsoft/System -> Warning

- EF Core SQL command logs -> Error

- Request diagnostics noise reduced.

Hotfix: 2026-02-21 (Billing seed DateTime UTC)

- Fixed Billing invoice seed timestamps to explicit UTC kind to satisfy Npgsql timestamptz requirements.

- Prevents startup crash: "Cannot write DateTime with Kind=Unspecified to PostgreSQL type 'timestamp with time zone'."

Update: 2026-02-22 (Webhook map + state model + idempotency/events hardening)

- Added immutable messaging event model/table (`MessageEvents`) with analytics-grade normalized fields:

- recipient_id, conversation.id, conversation.origin.type, conversation.expiration_timestamp

- pricing.billable, pricing.category

- media/button/interactive/list structured fields

- Added dedicated idempotency model/table (`IdempotencyKeys`) and unique tenant+key index.

- Extended tenant schema bootstrap in seed flow to auto-create `IdempotencyKeys` and `MessageEvents` for older DBs.

- Extended webhook parser to capture additional WhatsApp payload fields and persist raw+normalized event rows.

- Added explicit message state machine transition matrix and strict terminal-state behavior.

- Added WABA error policy catalog seed for deterministic retryable/permanent classification:

- Includes core codes (2,4,80007,131016 retryable; 190,200,10,131026,132000,132001 permanent).

- Outbound queue-first/idempotency work remains active with in-memory+Redis provider support and memory fallback for rabbitmq/sqs providers.